Ackerman Park Improvements Update:

8/2/19 to 9/6/19

Work Completed:

- Installation of concrete curb around entire perimeter of turf field

- Synthetic turf installation is complete. The field
will begin to be used the week of September 16 (tentatively)

- Upper trail edge restoration

- Stormwater management improvements within lower Ackerman

- Final grading of area around synthetic turf field 
and natural grass soccer fields to the east

- Irrigation lines were extended along with installation of sprinkler heads to the perimeter 
of the turf field, new grass fields and middle 
area of lower Ackerman

- Athletic light adjustments and preparation to relocate southwest pole

Upcoming Work:

- Installation of Hub softball backstops

- Seed and blanket of exposed soil areas

- Continued site work within lower Hub

- Modifications to enable soccer tournament to 
take place the weekend of September 26 – 29

- Installation of lower Ackerman trail