
**Ackerman Park Improvements Update:**

**8/2/19 to 9/6/19**

**Work Completed:**



* Installation of concrete curb around entire perimeter of turf field
* Synthetic turf installation is complete. The field  
  will begin to be used the week of September 16 (tentatively)
* Upper trail edge restoration
* Stormwater management improvements within lower Ackerman
* Final grading of area around synthetic turf field   
  and natural grass soccer fields to the east
* Irrigation lines were extended along with installation of sprinkler heads to the perimeter   
  of the turf field, new grass fields and middle   
  area of lower Ackerman
* Athletic light adjustments and preparation to relocate southwest pole

**Upcoming Work:**

* Installation of Hub softball backstops
* Seed and blanket of exposed soil areas
* Continued site work within lower Hub
* Modifications to enable soccer tournament to   
  take place the weekend of September 26 – 29
* Installation of lower Ackerman trail